Continental Shutters Ltd

Unit 1

Heathway Industrial Estate

Manchester Way

Wantz Road

Dagenham

Essex

RM10 8PN							4th July 2007

Dear Sirs,

# Re: Lakeside Health Centre

We enclose herewith our Order No. 20458 for the supply and fix of steel roller shutters at the above.

Please refer to section j) of this order for your health and safety obligations, in addition please forward all relevant COSHH information, method statements and risk assessments to site, for the attention of Mr M O’Regan, before you commence work.

Please forward copies of your current tax and insurance details to our Chessington office for the attention of our Mr P Bennett.

We trust this is self-explanatory but, should you have any queries, please contact the undersigned.

Yours faithfully,

S C Thorpe

cc  R C Hayhoe

M O’Brien

M O’Regan

D Singh

Continental Shutters Ltd

Unit 1

Heathway Industrial Estate

Manchester Way

Wantz Road

Dagenham

Essex

RM10 8PN							4th July 2007

Order No 20458

Re: Lakeside Health Centre

To supply & fix steel roller shutters, on a labour, plant & material basis, in accordance with the documentation listed below (copies of which are attached):-

- Our e-mailed enquiries dated 7.5.07 & 8.5.07

- Your revised quotation for the over-desk shutter dated 17.5.07

For the sum of £5,890.00 + VAT

Please note the following:-

a)	Your price is fixed for the duration of the works

b)	Terms: 30 days

c)	Discount: 2.5%

d)	Retention will be held at 5%. One half will be released at practical completion and the balance at the end of the defects liability period

e)	Daywork will only be used as the basis for valuing variations where agreed rates/sums are not applicable and where they cannot be accurately pro-rata’d. In these instances sheets must be offered for signature within 7 days of the works being carried out.

f)	Programme:	Drawings by 27.7.07

Installation w/c 03.9.07

h)	Attendances to be as attached schedule. Please note that site dimensions are your responsibility

i)	All labour is to be employed fully in accordance with Government employment legislation

i)	All labour is to be CSCS qualified.

j)	Works are to be undertaken fully in accordance with all relevant Health & Safety Regulations including the provision of all necessary PPE for our operatives. It is a condition of this order that the attached Health & Safety questionnaire is completed to the satisfaction of our Director in charge of safety, Martin O’Brien

k)	Requests for Information must be in writing and should be addressed to our Project Manager

l)	Should any terms and conditions within your quotation contradict the terms of this order, this order will take precedence

m)	You are to provide the following by return:-

- O & M Manual data

- All relevant fire & acoustic certificates

Please note that payments may be withheld until we are in receipt of these

n)	The Project address is:-

Raphael Contracting Ltd

c/o Balfour Beatty Construction Ltd

Site Office

Lakeside Health Centre

5 Tavy Bridge

Thamesmeade Estate

London

SE2 9UG

Project Manager	Mr Mick O’Regan

Mobile No.		07973 675110