# RAPHAEL CONTRACTING LTD

# ADDENDUM ORDER

# Ref: RC/ AUD1/BG/17

DATE: 26/01/09

cc Head Office

Dear Sirs,

Re: ISG AUDI BRENTFORD

Please find attached the information as listed below.

You are instructed to vary your work as appropriate in order to incorporate these details.

Would you please advise us within 7 days of any cost implications.

Yours faithfully,

P HAUGH

For and on behalf of

Raphael Contracting Limited

Subject/Location:- ADDITIONAL WORKS TO SHELL AND CORE SHUTTERS PREVIOUSLY INSTALLED UNDER CONTRACT TO OTHERS

Instruction/Enclosures:- PLEASE ARRANGE FOR AN ENGINEER TO ATTEND SITE ASAP AND CARRYOUT A CONDITION SURVEY OF ALL THE SHELL & CORE SHUTTERS, THEN ALLOCATE LABOUR TO ATTEND SITE AND CARRYOUT ALL NECESSARY REMEDIAL WORKS/REPAIRS,COMMISSION AND HAND OVER ALL SHUTTERS TO ISG.

ISG HAVE REQUESTED THE SHUTTER TO B2 WORKSHOP BE HANDED OVER BY FRIDAY FEBRUARY 6TH.