# RAPHAEL CONTRACTING LTD

ORDER No  22367

# SKIRMETT SUPPLIES LTD

DATE: 15-12-08

cc Head Office

Dear Sirs,

Re: ISG AUDI BRENTFORD

Please find attached the information as listed below.

You are instructed to vary your work as appropriate in order to incorporate these details.

Would you please advise us within 7 days of any cost implications.

Yours faithfully,

P HAUGH

For and on behalf of

Raphael Contracting Limited

Subject/Location:- LEVELS 2 AND 3 ONLY

SUPPLY FIT AND FIX ALL CUBICLES AND ACCESS PANELS AS YOUR QUOTATION  REFERENCE NO 994.8.0429/1 DATED 22-11-08 AND DOCUMENTATION ISSUED UNDER ADDENDUM 11 ISSUED 27-11-08.

Instruction/Enclosures:- :- THE ABOVE ORDER INCLUDES FOR ALL SITE SURVEYS ,PROCUREMENT AND ISSUE OF SS SHOP DRAWINGS FOR APPROVAL. NO ITEMS TO BE MANUFACTURED UNTIL SHOP DRAWINGS RETURNED BY RCL. PLEASE PROCEED WITH SHOP DRAWINGS IN LINE WITH PROJECT DRAWINGS ALREADY ISSUED SO FINAL SITE DIMENSIONS CAN BE CHECKED WHEN THE WALLS ARE ERECTED IN JANUARY 09.

METHOD STATEMENTS MUST BE ISSUED 4WEEKS PRIOR TO COMMENCEMENT ON SITE. ALL COMPANY INSURANCE AND H&S DOCUMENTATION MUST BE FORWARDED TO RCL H/O BY RETURN. ALL O&M DOCUMENTATION RELATING TO YOUR WORKS MUST BE ISSUED FOR INCLUSION WITHIN THE  PROJECT O&M.