Billericay Glass Co Ltd

Unit 11, Hodgson Court

Hodgson Way

Wickford Industrial Park

Wickford

Essex

SS11 8XR							               10 January 2008

Dear Sirs,

# Re: 20 Gresham Street

We enclose herewith our Order No. 21148 for the supply and fix of glass wall panelling at the above.

Please refer to section k) of this order for your health & safety obligations, in addition please forward all relevant COSHH information, method statements and risk assessments to the above address, for the attention of Mr Mick O’Regan, before you commence work.

Please refer to section n (ii) of this order for details of the sub-sub-contractor warranty that is required for this project.

Company information including insurances, CIS, VAT etc. should already have been provided by yourselves for our Gracechurch Street project, if however any of this needs updating please forward details to our Chessington office for the attention of Mr Paul Bennett.

We trust this is self-explanatory but, should you have any queries, please contact the undersigned.

Yours faithfully,

Simon Thorpe

c.c.  	R C Hayhoe

M O’Brien

M O’Regan

D Singh

P Bennett

Billericay Glass Co Ltd

Unit 11, Hodgson Court

Hodgson Way

Wickford Industrial Park

Wickford

Essex

SS11 8XR							         10 January 2008

Order No 21148

# Re: 20 Gresham Street

To supply and fix glass wall panelling at the above in accordance with the documentation listed below (copies of which are attached):-

1)	Our emailed enquiry dated 12.12.2006

2)	Your quotation 11.07.07

For the sum of £28,634.00 + VAT

Please note the following:-

a)	Your price is fixed for the duration of the works

b)	Terms: Monthly

c)	Discount: 2 ½ %

d)	Retention will be held at 5%. One half will be released at practical completion and the balance at the end of the defects liability period

e)	Daywork will only be used as the basis for valuing variations where agreed rates/sums are not applicable and where they cannot be accurately pro-rata’d. In these instances sheets must be offered for signature within 7 days of the works being carried out

f)	Programme:	 Installation in accordance with RCL’s programmes, Core Fit 	Out Typical Rev 1 and Core Fit Out Rev 1 both dated 06.12.07, all as the 	attached

g)	Our Project Manager will forward a full set of current information. Your products are to be manufactured to these details in preference to those issued at tender stage

h)	Attendances to be as attached schedule

i)	All labour is to be employed fully in accordance with Government employment legislation

j)	All labour is to be CSCS qualified

k)	Works are to be undertaken fully in accordance with all relevant Health & Safety Regulations including the provision of all necessary PPE for our operatives.  You should have already completed our Health and Safety questionnaire (issued under separate cover).  If this is not the case please ensure that you do so within the next 7 days.  It is a condition of this order that it is completed to the satisfaction of our Director in charge of safety, Martin O’Brien.

l)	Requests for Information must be in writing and should be addressed to our Project Foreman

m)	Should any terms and conditions within your quotation contradict the terms of this order, this order will take precedence

n)	You are to provide the following by return:-

- O & M Manual data

- Completed sub-sub-contractor Warranty (as attached)

Please note that payments may be withheld until we are in receipt of these

o)	Project address is:

Raphael Contracting Ltd

c/o Skanska

Wood Street (Entry from Cheapside)

London

EC2V

Project Manager	Mr Mick O’Regan

Mobile No.		07973 675110