Midland Marble Ltd

Masonry Works

80 Dollman Street

Heartlands

Birmingham B7 4RP						               07 January 2008

Dear Sirs,

# Re: 20 Gresham Street, WC Fit Out

We enclose herewith our Order No. 21133 to supply & fix vanity tops at the above.

Please refer to section k) of this order for your health and safety obligations, in addition please forward all relevant COSHH information, method statements and risk assessments to site, for the attention of Mr D. Sanders, before you commence work.

Please forward copies of your tax and insurance details to our Chessington office for the attention of our Mr. P. Bennett.

We trust this is self-explanatory but, should you have any queries, please contact the undersigned.

Yours faithfully,

S C Thorpe

cc  R C Hayhoe

M O’Brien

M O’Regan

D Singh

Midland Marble Ltd

Masonry Works

80 Dollman Street

Heartlands

Birmingham B7 4RP						               07 January 2008

## Order No. 21133

# Re: 20 Gresham Street, WC Fit Out

To supply & fix vanity tops on a labour, plant & material basis, in accordance with the documentation listed below (copies of which are attached):

- RCL’s invitation to tender dated                  and enclosures detailed therein

- Your quotation dated 16.05.07

For the sum of £                               (+ VAT)

Please note the following:

a)	Your price is fixed for the duration of the works

b)	Terms: Monthly

c)	Discount: 2½ %

d)	Retention will be held at 5%. One half will be released at practical completion and the balance at the end of the defects liability period

e)	Daywork will only be used as the basis for valuing variations where agreed rates/sums are not applicable and where they cannot be accurately pro-rata’d. In these instances sheets must be offered for signature within 7 days of the works being carried out.

f)	Programme: All in accordance with RCL Programme Core Fit Out Typical 	Rev 1 dated 06.12.07 and Core Fit Out Overall Rev 1 dated 06.12.07

g)	Attendances to be as attached schedule.  Your quotation allows for site 	surveys, all dimensions taken as part of this are your responsibility

h)	Stone tops and trough wash basins are to match the approved samples.

i)	All labour is to be employed fully in accordance with Government employment legislation

j)	All labour is to be CSCS qualified.

k)	Works are to be undertaken fully in accordance with all relevant Health & Safety Regulations including the provision of all necessary PPE for our operatives.  It is a condition of this order that the Health & Safety questionnaire sent under separate cover is completed to the satisfaction of our Director in charge of safety, Martin O’Brien.

l)	Requests for Information must be in writing and should be addressed to our Project Manager

m)	Should any terms and conditions within your quotation contradict the terms of this order, this order will take precedence

n)	You are to provide the following by return:

- O & M Manual data

Please note that payments may be withheld until we are in receipt of these

o)	The Project address is:

Raphael Contracting Ltd

c/o Skanska

20 Gresham Street

London EC3

Project Manager	Mr M O’Regan

Mobile No.		07973 675110

Site Phone No.	020 7600 1553