Roseville (Projects) Ltd

Guildprime Business Centre

Southend Road

Billericay

Essex CM11 2PZ						               23 January 2008

For the attention of Mr John Madsen

Dear Sirs,

# Re: 20 Gresham Street, WC Fit Out

We enclose herewith our Order No. 21278 for painting works at the above.

Please refer to section k) of this order for your health & safety obligations, in addition please forward all relevant COSHH information, method statements and risk assessments to the above address, for the attention of Mr Mick O’Regan, before you commence work.

Please refer to section n (ii) of this order for details of the sub-sub-contractor warranty that is required for this project.

Company information including insurances, CIS, VAT etc. should be forwarded to our Chessington office for the attention of Mr Paul Bennett.

We trust this is self-explanatory but, should you have any queries, please contact the undersigned.

Yours faithfully,

S C Thorpe

c.c.  R C Hayhoe

M O’Brien

M O’Regan

D Singh

P Bennett

Roseville (Projects) Ltd

Guildprime Business Centre

Southend Road

Billericay

Essex CM11 2PZ						23 January 2008

For the attention of Mr John Madsen

## Order No. 21278

# Re: 20 Gresham Street, WC Fit Out

To carry out painting works, in accordance with the documentation listed below (copies of which are attached):

- Marked up drawings A409 CO4, A410 CO6, A411 CO5 and specification 099000

- Your e-mailed quotation dated 23.1.08

For the fixed, lump sum price of £8,938.76 + VAT

Please note the following:

a)	Your price is fixed for the duration of the works

b)	Terms: Monthly

c)	Discount:  Nett

d)	Retention will be held at 5%. One half will be released at practical completion and the balance at the end of the defects liability period

e)	Your daywork rate is £24.00 / hr.  Daywork will only be used as the basis for valuing variations where agreed rates/sums are not applicable and where they cannot be accurately pro-rata’d. In these instances sheets must be offered for signature within 7 days of the works being carried out.

f)	Programme: All in accordance with the attached RCL Programme Core Fit 	Out Typical Rev 1 dated 06.12.07 and Core Fit Out Overall Rev 1 dated 	06.12.07

g)	Attendances are to be as the attached schedule.

h)	All labour is to be employed fully in accordance with Government          employment legislation

j)	All labour is to be CSCS qualified.

k)	Works are to be undertaken fully in accordance with all relevant Health & Safety Regulations including the provision of all necessary PPE for our operatives. It is a condition of this order that the attached Health & Safety questionnaire is completed to the satisfaction of our Director in charge of safety, Martin O’Brien.

l)	Requests for Information must be in writing and should be addressed to our Project Manager

m)	Should any terms and conditions within your quotation contradict the terms of this order, this order will take precedence

n)	You are to provide the following by return:

- O & M Manual data

- Completed sub-sub-contractor warranty (as attached)

Please note that payments may be withheld until we are in receipt of these

o)	The Project address is:

Raphael Contracting Ltd

c/o Skanska

20 Gresham Street

London EC3

Project Manager	Mr M O’Regan

Mobile No.		07973 675110

Site Phone No.	020 7600 5155