3v Architectural Hardware Limited

Unit F, Silwood Park

Buckhurst Road

Ascot

Berkshire

SL5 7PW								19th June 2015

Dear Sirs,

# Re: The American School in London, NW8

We enclose herewith our Order No. 30273, which represents formal ratification of the documentation previously issued at site level, for the ironmongery supply at the above,

Our Project Manager will confirm, in writing, once your schedules are approved. Ironmongery is NOT to be procured until such written confirmation is received.

We trust this is self-explanatory but, should you have any queries, please contact the undersigned.

Yours faithfully,

## S C Thorpe

cc:	R C Hayhoe

M O’Brien

P Haugh

M Halai

I Andrew

D Singh

P Bennett

3v Architectural Hardware Limited

Unit F, Silwood Park

Buckhurst Road

Ascot

Berkshire

SL5 7PW								19th June 2015

# ORDER NO 30273

# Re: The American School in London, NW8

To supply ironmongery in accordance with the documentation listed below (copies of which are attached):-

- RCL’s  invitations to tender dated 20 & 27.0.14, for the Pool & Arts Buildings respectively, and the enclosures listed therein.

- Your quotation ref CT0521-T01 for the Pool Building, dated 06.03.14, in the sum of £10,887.60.

- Your quotation ref CT0523-T01 for the Arts Building, dated 06.03.14, in the sum of £9,969.50.

Total order value £20,857.10

Please note the following:-

- Your price is fixed for the duration of the works

- Delivery charges are included

- Terms: Monthly

- Discount: Nett

- Programme: Arts Building w/c 10.08.15; Pool Building TBA

- Requests for Information must be in writing and should be addressed to our

Project Manager

- Should any terms or conditions within your quotation contradict the terms of this order, this order will take precedence

h)	You are to provide the following by return:-

- O & M manual data

Please note that your final payment will not be released until we are in receipt of this

i)	Our Project Manager will confirm, in writing, once your schedules are approved. Ironmongery is NOT to be procured until such written confirmation is received.

j)	Ironmongery samples are to be provided FOC. Once these have been approved the ironmongery supplied is to match.

- Suiting (if required) is included within your rates

- The Project address is:-

Raphael Contracting Ltd

c/o  ISG

1 Waverley Rd

London

NW8 0NP.

Contracts Manager	Mr Paul Haugh

Mobile No.		07970 045912

Project Manager	Mr Mahendra Halai

Mobile No.		07968 011386