Bushboard Washroom Systems Ltd

Unit 1400 1st Floor Montague Court

Kettering Parkway

Kettering Venture Park

Kettering

Northants

NN15 6XR							9th February 2011

Dear Sirs,

# Re William Tyndale Primary School

Further to our e mail 16.12.10, we enclose herewith our Formal Order No.25594 for the supply of duct panels and cubicles at the above.

We trust this is self explanatory but should you have any queries please contact the undersigned.

Yours faithfully,

## Simon Thorpe

cc:	R C Hayhoe

M O’Brien

D Singh

D Sanders

P Bennett

I Andrew

S Maybourne

Bushboard Washroom Systems Ltd

Unit 1400 1st Floor Montague Court

Kettering Parkway

Kettering Venture Park

Kettering

Northants

NN15 6XR							9th February 2011

# ORDER NO 25594

# Re William Tyndale Primary School

To supply only duct panels and toilet cubicles in accordance with the documentation listed below (copies of which are attached):-

- Bushboard’s quote 52713A/RC dated 21.10.10 hand amended to exclude room RG12 which is no longer required.

For the sum of £19,257.54

Please note the following:-

- Your price is fixed for the duration of the works and includes flashgap laminate and clips.

- Delivery charges are included

- Terms: Monthly

- Discount : 5% plus 5% settlement

- Panels and cubicles are to be delivered correctly packaged so as to prevent damage.

- Programme:	Drawings w/c 10.01.11

Phase 1 delivery w/c 14.02.11

Our Project Manager will agree a delivery schedule with yourselves for the remaining phases.

- Requests for Information must be in writing and should be addressed to our

Project Manager

- Should any terms or conditions within your quotation contradict the terms of this order, this order will take precedence

- Our Project Manager will forward a full set of construction information. Panels and cubicles are to be manufactured to these details in preference to those available at tender stage

- You are to provide the following by return:-

- O & M manual data

Please note that payments may be withheld until we are in receipt of this

- The Project address is:-

Raphael Contracting Ltd

c/o Balfour Beatty Site Office

William Tyndale Primary School

Upper Street

Islington

N1 2GG

Project Manager	David Sanders

Mobile No.		07967 331912