A S Cutts Mastic

14 Standen Avenue

South Woodham Ferrers

Chelmsford

CM3 7BL							          17th May 2016

Dear Sirs,

# Re: New London Embassy, London SW8

We enclose herewith our Order No. 30959 for the supply and fix of Dow Corning 786 mildew resistant silicone at the above.

Please refer to section j) of this order for your health and safety obligations, in addition please forward all relevant COSHH information, method statements and risk assessments to site, for the attention of Mr Dave Sanders, before you commence work.

Please forward copies of your current tax and insurance details to our Chessington office for the attention of our Mr P Bennett.

We trust this is self-explanatory but, should you have any queries, please contact the undersigned.

Yours faithfully,

## Simon Thorpe

Enc.

cc:	R C Hayhoe

M O’Brien

D Sanders

G Buck

J Hayhoe

D Singh

P Bennett

A S Cutts Mastic

14 Standen Avenue

South Woodham Ferrers

Chelmsford

CM3 7BL							            17th May 2016

Order No. 30959

# Re: New London Embassy, London SW8

To supply and fix Dow Corning 786 mildew resistant silicone , all in accordance with the documentation listed below (copies of which are attached):-

- Our e mailed enquiry dated 05.08.16

- Your e mailed quotation dated 06.08.15

- Our e mail 21.04.16.

2)	Your e mailed quotation dated 22.04.16.

Please note the following:

- Your price is fixed for the duration of the works

- Delivery charges are included

- Discount: Nett

d)	Retention will be held at 5%. One half will be released at practical completion and the balance at the end of the defects liability period

e)	Dayworks will only be used as the basis for valuing variations where agreed rates/sums are not applicable and they cannot be accurately pro-rata’d. In these instances sheets must be offered for signature within 7 days of the works being carried out

f)	Programme:- Our Project Manager will agree installation dates with  yourselves

g)	Attendances are to be as the attached schedule.

h)	Requests for Information must be in writing and should be addressed to our

Project Manager.

i)	Should any terms or conditions within your quotation contradict the terms of   this order, this order will take precedence

j)	Works are to be undertaken fully in accordance with all relevant Health & Safety Regulations including the provision of all necessary PPE for our operatives.  It is a condition of this order that our Health & Safety questionnaire, a copy of which is enclosed, is completed and returned to our Head Office, the satisfaction of our Director in charge of safety, Martin O’Brien

k)	All labour is to be employed fully in accordance with Government employment legislation and with 100% CSCS membership

l)	Security procedures are to be strictly adhered to, please liase with our Mr Paul Bennett at our Chessington office.

m)	You are to provide the following by return:

- O & M manual data

Please note that your final payment will not be released until we are in receipt of these

n)	Our Project Manager will issue, under cover of an Addendum Order, a full set of current information.

o)	The Project address is:

Raphael Contracting Ltd

c/o   Sir Robert McAlpine

New London Embassy

33 Nine Elms Lane

London SW8 5DP

Contracts Manager	Mr Dave Sanders

Mobile No.		07967 331912

Projects Manager	Mr Gary Buck

Mobile No.		07968 010386