Kent Commercial Finishings Ltd

Monkhurst House

Sandy Cross

Heathfield

East Sussex					                                   20 November 2007

Dear Sirs

Re: 311-318 High Holborn

We enclose herewith Order No. 21006 to supply & fix dry lining and suspended ceilings at the above.

Please refer to section k) of this order for your health & safety obligations, in addition please forward all relevant COSHH information, method statements and risk assessments to the site address, for the attention of Mr Paul Haugh, a minimum of four weeks prior to commencement on site.

The scope for both beam encasement and noggins within partitions are currently under review.  Addendum orders for these elements will be issued once these have been established.

Company information including insurances, CIS, VAT etc to be forwarded to our Chessington office for the attention of Mr Paul Bennett.

We trust this is self-explanatory but, should you have any queries, please contact the undersigned.

Yours faithfully

S Thorpe

c.c.	R C Hayhoe

M O’Brien

P Haugh

D Singh

Kent Commercial Finishers

Monkhurst House

Sandy Cross

Heathfield

East Sussex					                                   20 November 2007

Order No. 21006

Re: 311-318 High Holborn

To supply & fix dry lining and suspended ceilings on a labour, plant & material basis, in accordance with the documentation listed below (copies of which are attached):

1)	Our enquiry letter dated 13.08.07 and documentation detailed therein

2)	Our enquiry letter dated 13.08.07 and documentation detailed therein (refer 	item g) of this order)

3)	Your quotation dated                   ref:                 hand amended in accordance 	with paragraph 3 of the covering letter to this order

For the sum of £                         (lump sum, fixed price with the exception of the residential staircase wall lining, which are remeasurable).

Please note the following:

a)	Your price is fixed for the duration of the works

b)	Terms:  Fortnightly

c)	Discount:  2½ % provided item b) above is adhered to

d)	Retention will be held at 3%.  One half will be released at practical completion 	and the balance at the end of the defects liability period

e)	Daywork will only be used as the basis for valuing variations where agreed 	rates/sums are not applicable and where they cannot be accurately pro-rata’d.  	In these instances sheets must be offered for signature within 7 days of the 	works being carried out

f)	Programme:	Residential commencement

Completion

Commercial commencement

Completion

Our Project Manager will forward a detailed programme

g)	Our Project Manager has forwarded under cover of an addendum order a full 	set of current information.  Your works are to be carried out to these details in 	preference to those issued at 	tender stage.  Please note that as detailed in the 	covering letter to this order, the beam encasement and noggins within 	partitions are currently in abeyance.  Areas representing your full scope are 	to be completed in advance of the bulk of your works.  Once approved 	these control samples will be used as benchmarks for the project overall.

h)	Attendances to be as attached schedule.

i)	All labour is to be employed fully in accordance with Government 	employment legislation

j)	All labour is to be CSCS qualified

k)	Works are to be undertaken fully in accordance with all relevant Health & 	Safety Regulations including the provision of all necessary PPE for our 	operatives.  It is a condition of this order that the Health & Safety 	questionnaire sent under separate cover is completed to the satisfaction of 	our Director in charge of safety, Martin O'Brien

l)	Requests for Information must be in writing and should be addressed to our 	Project Foreman

m)	Should any terms and conditions within your quotation contradict the terms of 	this order, this order will take precedence.

n)	You are to provide the following by return:

- O & M Manual data

Please note that payments may be withheld until we are in receipt of these

o)	The Project address is:

Raphael Contracting Ltd

c/o Skanska

311-318 High Holborn

London

WC2

Project Manager	Mr Paul Haugh

Mobile No.		07970 045912

Tel/Fax No.		020 7242 5582