Ingersoll Rand                                                                                       DRAFT

Bescot Crescent

Walsall

West Midlands

WS1 4DL							            29th July 2011

Dear Sirs,

Re: Chiswick Green

We enclose herewith our Order No.26429 for the supply and fix of metal doorsets including mastic pointing at the above.

Please issue your generic drawings for these doorsets to our Project Manager Dave Sanders on Dave@raphaelltd.co.uk for our approval. Manufacture is NOT to commence until you receive both written approval of these drawings and the construction information detailed within section m) of the attached order.

Please refer to section j) of this order for your health and safety obligations, in addition please forward all relevant COSHH information, method statements and risk assessments to site, for the attention of Mr Paul Haugh, before you commence work.

Please forward copies of your current tax and insurance details to our Chessington office for the attention of our Mr P Bennett.

We trust this is self-explanatory but, should you have any queries, please contact the undersigned.

Yours faithfully,

## Simon Thorpe

Enc.

cc:	R C Hayhoe

M O’Brien

P Haugh

I Andrew

S Maybourne

D Singh

P Bennett

Ingersoll Rand                                                                                       DRAFT

Bescot Crescent

Walsall

West Midlands

WS1 4DL							            29th July 2011

Order No. 26429

# Re: Chiswick Green

To supply and fix metal doorsets including mastic pointing at the above in accordance with the documentation listed below (copies of which are attached):

- Your quotation ref JH-11641 dated 28.03.11, in the sum of £3,000.74

Please note the following:

- Your price is fixed for the duration of the works

- Delivery charges are included

- Discount: Nett

d)	Retention will be held at 5%. One half will be released at practical completion and the balance at the end of the defects liability period

e)	Dayworks will only be used as the basis for valuing variations where agreed rates/sums are not applicable and they cannot be accurately pro-rata’d. In these instances sheets must be offered for signature within 7 days of the works being carried out

f)	Programme:- Drawings to be issued immediately.

Our Project Manager will agree an installation date with  yourselves

g)	Attendances are to be as the attached schedule.

h)	Requests for Information must be in writing and should be addressed to our

Project Manager.

i)	Should any terms or conditions within your quotation contradict the terms of this order, this order will take precedence

j)	Works are to be undertaken fully in accordance with all relevant Health & Safety Regulations including the provision of all necessary PPE for our operatives.  It is a condition of this order that our Health & Safety questionnaire, a copy of which is enclosed, is completed and returned to our Head Office, the satisfaction of our Director in charge of safety, Martin O’Brien

k)	All labour is to be employed fully in accordance with Government employment legislation and with 100% CSCS membership

l)	You are to provide the following by return:

- O & M manual data

Please note that your final payment will not be released until we are in receipt of these

m)	Our Project Manager will issue, under cover of an Addendum Order, a full set of current information. Manufacture is NOT to commence until you receive both this construction information and the approved drawings referred to within the covering letter to this order.

n)	The Project address is:

Raphael Contracting Ltd

c/o BAM Construction Ltd

610-624 Chiswick High Road

Chiswick

London

W4 5RX

Project Manager	Mr Dave Sanders

Mobile No.		07967 331912