Levolux Ltd

Forward Drive

Harrow

Middlesex

HA3 8NT							    2nd September 2015

Dear Sirs,

# Re: Quadrant 4, London W1

We enclose herewith our Order No. 30262, which represents formal ratification of the previously issued Letter of Intent (e mailed 01.05.15), to supply and fix the louvre operating system at the above.

Please refer to section j) of this order for your health and safety obligations, in addition please forward all relevant COSHH information, method statements and risk assessments to site, for the attention of Mr Dave Sanders, before you commence work.

We trust this is self-explanatory but, should you have any queries, please contact the undersigned.

Yours faithfully,

## S C Thorpe

Enc.

cc:	R C Hayhoe

M O’Brien

D Sanders

J Wray

T Finnis

J Hayhoe

D Singh

P Bennett

Levolux Ltd

Forward Drive

Harrow

Middlesex

HA3 8NT							  2nd September 2015

Order No. 30262

# Re: Quadrant 4, London W1

To supply and fix the louvre operating system at the above, all in accordance with the documentation listed below (copies of which are attached):

- RCL’s (ST) e mailed invitation to tender dated 25.07.15 and the enclosures listed therein.

- Levolux Ltd’s quotation Ref 113087.01.RV1 dated 04.08.14, for the permanent works, in the sum of £91,800.00.

- Levolux Ltd’s (MD) e mailed quotation dated 05.08.14, for the mock up, in the sum of £3,000.00.

- Post Tender Meeting Minutes dated 16.09.14.

- Levolux Ltd’s (MD) e mail dated 14.04.15, reducing the sum for the works referred to in item 2) above to £90,000.00.

Total Order Value £93,000.00.

Please note the following:

- Your price is fixed for the duration of the works

- Delivery charges are included

- Discount: Nett

- Retention will be held at 5%. One half will be released at practical completion and the balance at the end of the defects liability period

- Dayworks will only be used as the basis for valuing variations where agreed rates/sums are not applicable and they cannot be accurately pro-rata’d. In these instances sheets must be offered for signature within 7 days of the works being carried out

- Programme:  Our Contracts Manager will agree installation dates for all areas with yourselves

g)	Attendances are to be as the attached schedule.

h)	Requests for Information must be in writing and should be addressed to our

Project Manager.  You will be required to attend package review meetings on 	a regular basis.

i)	Should any terms or conditions within your quotation contradict the terms of this order, this order will take precedence

j)	Works are to be undertaken fully in accordance with all relevant Health & Safety Regulations including the provision of all necessary PPE for our operatives.  It is a condition of this order that our Health & Safety questionnaire, a copy of which should already be in your possession, is completed to the satisfaction of our Director in charge of safety, Martin O’Brien

k)	All labour is to be employed fully in accordance with Government employment legislation and with 100% CSCS membership

l)	You are to provide the following by return:

- O & M manual data

Please note that your final payment will not be released until we are in receipt of these

m)	Our Project Manager will issue, under cover of an addendum order, a full set of current information.

n)	The Project address is:

Raphael Contracting Ltd

c/o   Sir Robert McAlpine

The Quadrant 4 Development

12-13 Sherwood Street

London   W1F 7BR

Contracts Manager	Mr Dave Sanders

Mobile No.		07967 331912

Projects Manager	Mr Jason Wray

Mobile No.		07968 011650