MS Engineering and Building Services Ltd

25 Rectory Lane

Long Ditton

Surrey

KT6 5HP							24th December 2015

For the attention of Mr M Smith

Dear Sirs,

# Re: Centre Point, London WC1

We enclose herewith our Order No. 30797 to supply and fix vanity unit support metalwork at the above.

The quantities on the marked up copy of your quotation dated 15.04.15 that has been used to calculate the order value are a guide only, the actual requirements are to be derived from the Addendum Order referred to in item m of the attached order. In particular please note that the split between the type A and the type A1 structures needs further confirmation from ourselves.

Please refer to section j) of this order for your health and safety obligations, in addition please forward all relevant COSHH information, method statements and risk assessments to site, for the attention of Mr Paul Haugh, before you commence work.

We trust this is self-explanatory but, should you have any queries, please contact the undersigned.

Yours faithfully,

S C Thorpe

cc  R C Hayhoe

M O’Brien

P Haugh

I Andrew

D Singh

P Bennett

T Finnis

MS Engineering and Building Services Ltd

25 Rectory Lane

Long Ditton

Surrey

KT6 5HP							24th December 2015

For the attention of Mr M Smith

# Re: Centre Point, London WC1

To supply & fix vanity unit support metalwork in accordance with the documentation listed below (copies of which are attached):-

- Our e mailed enquiry dated 13.01.14 and the enclosures listed therein.

- Your e mailed quotation dated 15.04.15 hand amended so as to arrive at the order value. The quantities on this document are a guide only, the actual requirements are to be derived from the Addendum Order referred to in item m (below) of this order. In particular please note that the split between the type A and the type A1 structures needs further confirmation from ourselves.

- Your e mail 23.11.15 confirming that the rates in the e mail referenced in item 2 above are still current.

Total Order Value £141,720.00.

Please note the following:-

- Your price is fixed for the duration of the works

- Delivery charges are included

- Discount: Nett.

d)	Retention will be held at 5%. One half will be released at practical completion and the balance at the end of the defects liability period

e)	Dayworks will only be used as the basis for valuing variations where agreed rates/sums are not applicable and they cannot be accurately pro-rata’d. In these instances sheets must be offered for signature within 7 days of the works being carried out

f)	Programme:  Our Contracts Manager will agree a detailed programme with yourselves, the provisional commencement and completion dates are mid February 2016 and August 2016 respectively.

g)	Attendances are to be as the attached schedule.  Please note that you will be 	required to carry out site surveys and that all	dimensions taken are your 	responsibility

h)	Requests for Information must be in writing and should be addressed to our

Project Manager.  You will be required to attend package review meetings on 	a regular, at least monthly, basis.

i)	Should any terms or conditions within your quotation contradict the terms of this order, this order will take precedence

j)	Works are to be undertaken fully in accordance with all relevant Health & Safety Regulations including the provision of all necessary PPE for our operatives.  It is a condition of this order that our Health & Safety questionnaire, a copy of which should already be in your possession, is completed to the satisfaction of our Director in charge of safety, Martin O’Brien

k)	All labour is to be employed fully in accordance with Government employment legislation and with 100% CSCS membership

l)	You are to provide the following by return:

- O & M manual data

Please note that your final payment will not be released until we are in receipt of these

m)	Our Project Manager has issued, under cover of an addendum order, a full set of current information. Metalwork is to be manufactured to these details in preference to anything issued previously.

n)	The Project address is:-

Raphael Contracting Ltd

c/o  Brookfield Multiplex Ltd

Centre Point

103 New Oxford Street

London WC1A 1DD

Contracts Manager	Mr Paul Haugh

Mobile No.		07970 045912