Moores Furniture Group Limited
Thorp Arch Estate
Wetherby
West Yorkshire
LS23 7DD							12th December 2013

Dear Sirs,

# Re: Chelsea Manor Street, London SW3

We enclose herewith our Order No 28798 for the supply of kitchen units and worktops at the above.

The kitchen units for this project are to be, either FSC 100% or FSC 70% mixed, accredited complete with full chain of custody up to ourselves. The worktops are to be, either FSC/PEFC 100% or FSC/PEFC 70% mixed, accredited complete with full chain of custody up to yourselves, you are to provide copies of your suppliers delivery notes to validate this.

We trust this is self explanatory but should you have any queries please contact the undersigned.

Yours faithfully,

## Simon Thorpe

cc:	R C Hayhoe

M O’Brien

D Sanders

I Andrew

D Singh

P Bennett

Moores Furniture Group Limited
Thorp Arch Estate
Wetherby
West Yorkshire
LS23 7DD							12th December 2013

# ORDER No. 28798

# Re: Chelsea Manor Street, London SW3

To supply only kitchen units and worktops in accordance with the documentation listed below (copies of which are attached):-

- Moores Furniture Group Limited’s quotation ref 17709/0G dated 09.12.13

For the sum of £14,559.49

Please note the following:-

- The kitchen units for this project are to be, either FSC 100% or FSC 70% mixed, accredited complete with full chain of custody up to ourselves. The worktops are to be, either FSC/PEFC 100% or FSC/PEFC 70% mixed, accredited complete with full chain of custody up to yourselves, you are to provide copies of your suppliers delivery notes to validate this.

- Your price is fixed for the duration of the works

- Delivery charges are included

- Terms: Nett, Monthly.

- Kitchen units and worktops are to be delivered correctly packaged

- Programme: Deliveries to be w/c 06.01.14

- Requests for Information must be in writing and should be addressed to our

Project Manager

- Should any terms or conditions within your quotation contradict the terms of this order, this order will take precedence

- Kitchens and worktops are to match the technical literature and samples provided by yourselves.

- It is a requirement of this order that you provide the following :-

- O & M manual data (by return)

- Full chain of custody documentation as referred to within item a) above.

Please note that payments may be withheld until we are in receipt of these

- The Project address is:-

Raphael Contracting Ltd

c/o  Sir Robert McAlpine

Chelsea Manor Street

(Site Entrance Opposite Oakley Gardens)

London SW3 5QP

Project Manager	Mr Dave Sanders

Mobile No.		07967 331912

Site Manager		Mr Kes Kulsinskas

Mobile No.		07888 890275