# ADDENDUM ORDER

# Ref:

Date: 18.04.2024

Dear Sirs,							cc Head Office

Re: RC/NG200/48/Thris/ Order 33546

C/o SRM – National Gallery

Trafalgar Square, London, WC2N 5DN

Please find attached the information as listed below.

You are instructed to vary your work as appropriate in order to incorporate these details.

Would you please advise us within 7 days of any cost implications.

Yours faithfully,

P Haugh

For and on behalf of

Raphael Contracting Limited

TO THE BUYER: When ordering timber-based products please ensure the product meets at least one of the following criteria and tick the relevant box.

FSCX      PEFC        BM TRADA

TO THE TIMBER SUPPLIER: Please do not accept this order unless one of the above certifications has been ticked.

Subject / Location : Curtain - Events Space Level 1

Instructions –

Please supply and fit the tracks and curtain as your quotation dated 17.04.24 J3082-4 (attached). A 10% MCD has been included in rates.

The Curtain material has yet to be confirmed by the client, rates to be agreed once received.

Proposed Delivery Dates- 1st delivery ceiling concealed track ASAP

Provisional 2nd Fix- Inserts and curtain End July 2024(see note above)

Delivery bay is Whitcomb Street WC2. A Minimum of 72hrs notice for all deliveries is required due to restricted / monitored access. All deliveries must be FORS registered

(references/certification required when booking deliveries.

All materials to be palletized with either rear access tailgate or Moffat offloading facilities. All MUST be agreed with RCL site management prior to any delivery to site

Notes

1-Drawings to be issued for client approval and must follow the project numbering system, your first drawing will be NG200-RCL-Ss_40_15_44 -SWI-DG-X-00103

2-Project specific RAMS required 4 weeks prior to works for approval by SRM - reference NG200-RCL-ZZ-ZZ-MS-X-00011

3- All sample required to be tagged to system protocol NG200-RCL-ZZ-ZZ-SB-X-0000? (please contact RCL for next sequence number)

4-All site operatives to hold suitable CSCS / Training cards and attend SRM

induction prior to work on site.

5- All items must be FSC accredited, referenced on delivery tickets & certification.

issued prior to delivery.

6-m3 for materials must be identified on all delivery tickets. Mileage & Fuel type

& quants will also be required for each delivery for inclusion in Environmental

Monthly register to SRM.

Site Contacts – Paul Haugh 07970045912