Enfield Speciality Doors

276 Alma Road

Enfield

Middlesex

EN3 7RS

# ORDER No 33655						29th May 2025

# Re: Museum of London, Poultry Market, London EC1

To supply only Doorset in accordance with the documentation listed below (copies of which are attached):-

- RCL’s emailed tender enquiry dated 15.01.25 (and the enclosures listed therein)

- Your quotation ref Q25-00411-R0 dated 22.01.25 in the sum of £2,856.46 including delivery.

Total Order value £2,856.46.

Please note the following:-

- All timber-based products for this project are to be accredited as either FSC 100% or FSC 70% mix and are to have full chain of custody

- Your price is fixed for the duration of the works

- Delivery costs are included, all frames to be delivered fully assembled

- Terms: Monthly

- Doorsets are to be delivered correctly packaged

- Programme: Our contracts manager will agree a detailed delivery schedule with yourselves, the current on site fixing dates for your Doorset is:-

- Level 01 - October 25

- Requests for Information must be in writing and should be addressed to our

Project Manager

- All samples requested by ourselves are to be provided FOC, manufacture is not to commence until samples are approved. All materials are to be in accordance with approved samples.

- Should any terms or conditions within your quotation contradict the terms of this order, this order will take precedence.

- It is a requirement of this order that you provide the following :-

- O & M manual data (by return)

- All relevant fire and acoustic certification

- Full chain of custody documentation

Please note that payments may be withheld until we are in receipt of these

- Our Project Manager will forward, under cover of an Addendum Order, a full set of construction information. The Doorset is to be manufactured to these details in preference to anything referred to elsewhere within this order

- The Project address is:-

Raphael Contracting Ltd

c/o SRM

Smithfield Poultry Market

Charterhouse Street

London

EC1A 9LH

Contracts Manager	Mr Mark Robinson

Mobile No.		07968 010377