Selo

1 Rhodes Way

Watford

WD24 4YW							24th September 2018

Dear Sirs,

# Re: Manhatten Loft Gardens Hotel, Stratford E20

We enclose herewith our Order No 32061 for the supply of Quadra doorsets to the above project.

This represents formal ratification of the purchase order issued previously at site level and as such requires no additional action by yourselves.

We trust this is self explanatory but should you have any queries please contact the undersigned.

Yours faithfully,

## Simon Thorpe

cc:	R C Hayhoe

M O’Brien

T Finnis

P Haugh

D Singh

P Bennett

Selo

1 Rhodes Way

Watford

WD24 4YW

ORDER No. 32061						12th September 2018

# Re: Manhattan Loft Gardens Hotel, Stratford

To supply only Quadra Doorsets in accordance with the documentation listed below (copies of which are attached):-

- RCL’s e mailed enquiry  dated 02.05.18 and enclosures referenced therein

- Your e mailed schedule 6883 MLGH_12 dated 11.09.18 hand amended to reflect omission of Corex protection at a total of £456.00 and the £3,000.00 discount as per Charlie Purdom email 12.09.18

Total Order value £63,488.60

Please note the following:-

- This represents formal ratification of the purchase order issued previously at site level and as such requires no additional action by yourselves.

- Your price is fixed for the duration of the works

- Delivery costs are included.

- Delivery dates are as follows;

- Phase 1 – 12.10.2018 as Jacqui Merritt email 14.09.18

- Phase 2 – 06.11.2018 as Jacqui Merritt email 14.09.18

- Phase 3 – 14.11.2018 as Jacqui Merritt email 14.09.18

- Terms: Monthly

- Discount: Nett.

- Doors are to be delivered correctly packaged

- Programme: Our contracts manager will agree a detailed delivery schedule with yourselves

- Requests for Information must be in writing and should be addressed to our

Project Manager

- Should any terms or conditions within your quotation contradict the terms of this order, this order will take precedence.

- It is a requirement of this order that you provide the following :-

- O & M manual data (by return)

- All relevant fire and acoustic certification

- Full chain of custody documentation

Please note that payments may be withheld until we are in receipt of these

- The Project address is:-

Raphael Contracting Ltd

c/o    ISG

Manhattan Loft Gardens Hotel

Olympic Park

20-22 International Way

London

E20 1YY

Contracts Manager	Mr Paul Haugh

Mobile No.		07970 045912

Project Manager	Mr Gary Buck

Mobile No.		07968 010386