Thrislington Cubicles Ltd

Prince William Ave

Sandycroft

Deeside

CH5 2QZ								    23 July 2010

Dear Sirs,

# Re: Westquay, Southampton – Podium Level

We enclose herewith our Order No. 24963 for the supply and fix of toilet cubicles at the above.

Please refer to section j) of this order for your health and safety obligations, in addition please forward all relevant COSHH information, method statements and risk assessments to site, for the attention of Mr Mark Robinson, at least 7 days prior to your commencement on site.

Please forward copies of your current tax and insurance details to our Chessington office for the attention of our Mr P Bennett.

All timber based products for this project are to be FSC accredited and are to have full chain of custody certification

We trust this is self-explanatory but, should you have any queries, please contact the undersigned.

Yours faithfully,

## S C Thorpe

Enc.

cc:	R C Hayhoe

M O’Brien

M Robinson

D Singh

P Bennett

Thrislington Cubicles Ltd

Prince William Ave

Sandycroft

Deeside

CH5 2QZ								    23 July 2010

ORDER NO. 24963

# Re: Westquay, Southampton – Podium Level

To supply and fix toilet cubicles at the above in accordance with the documentation listed below (copies of which are attached):

- Your quotation ref  CA/DW/6/7174 Rev 1 dated 29.06.10 hand amended as discussed to apply to the Podium Level only

For a sum of £12,315.13

Please note the following:

- Your price is fixed for the duration of the works

- Delivery charges are included

- Discount: Nett

d)	Retention will be held at 5%. One half will be released at practical completion and the balance at the end of the defects liability period

e)	Dayworks will only be used as the basis for valuing variations where agreed rates/sums are not applicable and they cannot be accurately pro-rata’d. In these instances sheets must be offered for signature within 7 days of the works being carried out

f)	Programme:  Survey:- to be a agreed with our Mr Mark Robinson as soon as                                    possible after 8.30 am on 28.07.10

Drawings:- within 5 working days of survey

Delivery:- w/c 30.08.10

Installation:- Max 5 days

g)	Attendances are to be as the attached schedule.  Please note that you will be 	required to carry out a site survey and that all dimensions taken are your 	responsibility

h)	Requests for Information must be in writing and should be addressed to our

Project Manager.

i)	Should any terms or conditions within your quotation contradict the terms of this order, this order will take precedence

j)	Works are to be undertaken fully in accordance with all relevant Health & Safety Regulations including the provision of all necessary PPE for our operatives.  It is a condition of this order that our Health & Safety questionnaire, a copy of which is attached,  is completed to the satisfaction of our Director in charge of safety, Martin O’Brien

k)	All labour is to be employed fully in accordance with Government employment legislation and with 100% CSCS membership

l)	You are to provide the following:-

- O & M manual data (by return)

- FSC chain of custody documentation

Please note that your final payment may not be released until we are in receipt of these

m)	Our Project Manager will issue, under cover of an addendum order, a full set of current information. Your cubicles are to be manufactured in accordance with these documents not those issued during the tendering period

n)	The Project address is:

Raphael Contracting Ltd

Westquay Shopping Centre

Southampton

(We will let you have the full postal address once we are resident on site)

Project Manager	Mr Mark Robinson

Mobile No.		07715 054914