Amwell

Thundridge Business Park

Cambridge Road

Thundridge

Herts

SG12 0SU							5th May 2004

Dear Sirs,

# Re:

We enclose herewith our Order No.14933 for the supply of toilet cubicles at the above.

We trust this is self explanatory but should you have any queries please contact the undersigned.

Yours faithfully,

## Simon Thorpe

cc:	R C Hayhoe

M O’Brien

M O’Regan

I Whyte

Amwell

Thundridge Business Park

Cambridge Road

Thundridge

Herts

SG12 0SU								5th May 2004

# ORDER NO. 14933

# Re:

To supply only toilets cubicles in accordance with the documentation listed below (copies of which are attached):-

- RCL enquiry letter dated 27.1.04 and enclosures listed therein

- Amwell Systems Quotation LM/DK/C31438 dated 02.2.04

- RCL addendum order No. RC/AM 01 dated 29.4.04.

For the sum of £8,535.00

Please note the following:-

- Your price is fixed for the duration of the works

- Delivery charges are included

- Terms: Monthly

- Discount : Less 2 ½ %

- 1 -				cont/…

- Your quotation allows for all necessary pre-drilling

- Cubicles to be delivered correctly packaged

- Our Project Manager has forwarded a full set of current information (addendum order RC/AM 01 dated 29.04.04). Cubicles are to be manufactured  to these details in preference to those issued at Tender Stage

- Programme: Drawings by 07.05.04

Delivery to site w/c 31.05.04

- Requests for Information must be in writing and should be addressed to our

Project Manager

- Should any terms or conditions within your quotation contradict the terms of this order, this order will take precedence

- You are to provide the following by return:-

- O & M manual data

Please note that payments may be withheld until we are in receipt of this

- The Project address is:-

Raphael Contracting Ltd