Amwell

Thundridge Business Park

Cambridge Road

Thundridge

Herts

SG12 0SU							6th May 2004

Dear Sirs,

# Re: 30 Church Road

We enclose herewith our Order No 14419 for the supply of toilet cubicles and panelling at the above.

Please note that this order is the formal typed version of the hand written one previously issued under cover of our fax dated 01.03.04 and as such requires no further action from yourselves.

We trust this is self explanatory but should you have any queries please contact the undersigned.

Yours faithfully,

## Simon Thorpe

cc:	R C Hayhoe

M O’Brien

M O’Regan

I Whyte

Amwell

Thundridge Business Park

Cambridge Road

Thundridge

Herts

SG12 0SU								6th May 2004

# ORDER NO. 14419

# Re: 30 Church Road

To supply only toilets cubicles and panelling in accordance with the documentation listed below (copies of which are attached):-

- RCL enquiry letter dated 02.12.03 and enclosures listed therein

- Amwell Systems Quotation dated 01.03.04.

- RCL Addendum Order RC/AMM 01 dated 01.03.04

For the sum of £6,855.00.

Please note the following:-

- Your price is fixed for the duration of the works

- Delivery charges are included

- Terms: Monthly

- Discount : Less 2 ½ %

- Your quotation allows for all necessary pre-drilling

- Cubicles and panelling are to be delivered correctly packaged

- Our Project Manager has forwarded a full set of current information (addendum order RC/AMM 01 dated 01.03.04). Cubicles are to be manufactured  to these details in preference to those issued at Tender Stage

- 1 -				cont/…

- Programme: Drawings by 12.03.04

Delivery to site w/c 10.05.04

- Requests for Information must be in writing and should be addressed to our

Project Manager

- Should any terms or conditions within your quotation contradict the terms of this order, this order will take precedence

- You are to provide the following by return:-

- O & M manual data

Please note that payments may be withheld until we are in receipt of this

- The Project address is:-

Raphael Contracting Ltd

c/o Balfour Beatty Construction Ltd

Site Office

30 Church Road

Manor Park

London

E12 6AQ

Project Manager	Mr M O’Regan

Site Tel/Fax No.	020 8319 7332

Mobile No.		07973 675110