Burgess Glass

63 Alfred Road

Kingston-upon-Thames

KT1 2TZ						18th May 2004

Dear Sirs,

# Re: Phases 1 & 2, Block C, Regent Quarter, Kings Cross

We enclose herewith our Order No……………for the supply & fix of mirrors at the above.

Please forward all relevant COSHH information, method statements and risk assessments to site, for the attention of Mr Dave Sanders, before you commence work.

We trust this is self-explanatory but, should you have any queries, please contact the undersigned.

Yours faithfully,

S C Thorpe

cc  R C Hayhoe

M O’Brien

DS

IW

Burgess Glass

63 Alfred Road

Kingston-upon-Thames

KT1 2TZ						18th May 2004

Order No. ………….

# Re: Phase 2, Block C, Regent Quarter, Kings Cross

To supply & fix mirrors on a labour, plant & material basis, in accordance with the documentation listed below (copies of which are attached):-

1)         RCL’s enquiry dated ………………

- Burgess Glass quotation dated ……

For the sum of £……………………

Please note the following:-

a)	Your price is fixed for the duration of the works and is a non-remeasurable          lump sum (refer to the covering letter to this order).

b)	Terms: Monthly

c)	Discount: 2 ½ %

d)	Retention will be held at 5%. One half will be released at practical completion and the balance at the end of the defects liability period

e)	Daywork will only be used as the basis for valuing variations where agreed rates/sums are not applicable and where they cannot be accurately pro-rata’d. In these instances sheets must be offered for signature within 7 days of the works being carried out.

f)	Programme:

g)	Attendances to be as attached schedule

- 1 -			        cont/…

h)	All labour is to be employed fully in accordance with Government employment legislation

i)	All labour is to be CSCS qualified.

j)	Works are to be undertaken fully in accordance with all relevant Health & Safety Regulations including the provision of all necessary PPE for our operatives. You will receive, under separate cover, a copy of our Health & Safety Assessment questionnaire, it is a requirement of this order that this is

completed to our satisfaction.

k)	Requests for Information must be in writing and should be addressed to our Project Manager

l)	Should any terms and conditions within your quotation contradict the terms of this order, this order will take precedence

m)	You are to provide the following by return:-

- O & M Manual data

Please note that payments may be withheld until we are in receipt of these

n)	The Project address is:-

Raphael Contracting Ltd

c/o HBG Construction

Regent Quarter, Block C

36-40 York Way

London

N1 9AB

Project Manager - D Sanders (Mobile: 07967 331912)

Telephone No.		   020 7837 7669

Fax No.		               020 7278 9388