Doors & Hardware Ltd

Taskmaster Works

Maybrook Road

Minworth

Sutton Coldfield

West Midlands

B76 1AL							9th February 2011

Dear Sirs,

Re: Crown House

We enclose herewith our Order No. 25471 for the supply and fix of metal doorsets including mastic pointing at the above which represents formal ratification of our Mr Paul Haugh’s e mail dated 18.01.01.

Please refer to section j) of this order for your health and safety obligations, in addition please forward all relevant COSHH information, method statements and risk assessments to site, for the attention of Mr Paul Haugh, before you commence work.

Please forward copies of your current tax and insurance details to our Chessington office for the attention of our Mr P Bennett.

We trust this is self-explanatory but, should you have any queries, please contact the undersigned.

Yours faithfully,

## S C Thorpe

Enc.

cc:	R C Hayhoe

M O’Brien

P Haugh

I Andrew

J Hayhoe

D Singh

P Bennett

Doors & Hardware Ltd

Taskmaster Works

Maybrook Road

Minworth

Sutton Coldfield

West Midlands

B76 1AL							9th February 2011

Order No. 25471

# Re: Crown House

To supply and fix metal doorsets including mastic pointing at the above in accordance with the documentation listed below (copies of which are attached):

- Your quotation ref 11274R8 dated 22.12.10, hand amended to reflect the current scope, in the sum of £21,148.00

Please note the following:

- Your price is fixed for the duration of the works

- Delivery charges are included

- Discount: 5 %

d)	Retention will be held at 5%. One half will be released at practical completion and the balance at the end of the defects liability period

e)	Dayworks will only be used as the basis for valuing variations where agreed rates/sums are not applicable and they cannot be accurately pro-rata’d. In these instances sheets must be offered for signature within 7 days of the works being carried out

f)	Programme:- Drawing process to be complete prior to 25.02.11.

Installation w/c11.04.11

g)	Attendances are to be as the attached schedule.  Please note that you will be 	required to carry out site surveys and that all	dimensions taken are your 	responsibility

h)	Requests for Information must be in writing and should be addressed to our

Project Manager.  You will be required to attend package review meetings on 	a regular, at least monthly, basis.

i)	Should any terms or conditions within your quotation contradict the terms of this order, this order will take precedence

j)	Works are to be undertaken fully in accordance with all relevant Health & Safety Regulations including the provision of all necessary PPE for our operatives.  It is a condition of this order that our Health & Safety questionnaire, a copy of which is enclosed, is completed and returned to our Head Office, the satisfaction of our Director in charge of safety, Martin O’Brien

k)	All labour is to be employed fully in accordance with Government employment legislation and with 100% CSCS membership

l)	You are to provide the following by return:

- O & M manual data

Please note that your final payment will not be released until we are in receipt of these

m)	Our Project Manager will issue, under cover of an addendum order, a full set of current information.

n)	The Project address is:

Raphael Contracting Ltd

c/o ISG Interior Exterior plc

Crown House Site Office

51 Aldwych & No. 1 Kingsway (use 1 Kingsway entrance)

London

WC2B 6XD

Project Manager	Mr Paul Haugh

Mobile No.		07970 045912

Site Manager		Mr Mahendra Halai

Mobile No.		07968 011336