JMS Specialist Joinery Ltd.

Unit B Bourne End

Kineton Road

Southam

CV47 0NA								5th May 2004

Dear Sirs,

# Re: Bexley Business Academy, Foundation Key Stage 2

We enclose herewith our Order No. 14939 for the supply of joinery at the above.

Please note that your scope is door frames, architraves & kitchens only.

We trust this is self-explanatory but should you have any queries please contact the undersigned.

Yours faithfully,

S C Thorpe

cc. R C Hayhoe

M O’Brien

M O’Regan

I Whyte

JMS Specialist Joinery Ltd

Unit B Bourne End

Kineton Road

Southam

CV47 0NA								 5th May 2004

ORDER NO. 14939

# Re: Bexley Business Academy, Foundation Key Stage 2

To supply only joinery in accordance with the documentation listed below (copies of which are attached): -

- RCL’s invitation to tender dated 27.1.04 and enclosures listed therein.

- Your quotation dated 02.2.04 amended in accordance with our covering letter dated 05.05.03.

For the sum of £……………..

Please note the following: -

- Your price is fixed for the duration of the works.

- Delivery charges are included.

- Terms: Monthly

- Discount: Nett

- Joinery to be delivered correctly packaged.

- Our project Manager will forward a full set of current information. Joinery is to be manufactured to these details in preference to those issued at Tender Stage.

- 1 -			cont/…

- Programme: Door frames and architraves. W/C 10.05.04

Kitchens. W/C 24.05.04

- Requests for information must be in writing and should be addressed to our Project Manager.

- Should any terms or conditions within your quotation contradict the terms of this order, this order will take precedence.

- The Project address is: -

Raphael Contracting Ltd (Di, all as Elites order please)

-2-