JMS Specialist Joinery Ltd.

Unit B Bourne End

Kineton Road

Southam

CV47 0NA								16th October 2003

Dear Sirs,

# Re: Block B, Regent Quarter, Kings Cross

We enclose herewith our Order No. 14277 for the supply of joinery at the above.

You will note that your quotations have been amended by ourselves to reflect the actual scope.

This order currently excludes the following:-

- Nextrel panelling

- Slatted shelving

- Curtain rail battens

- Bath panels

- Wardrobes

If these are required Addendum orders will follow once details are finalised.

We trust this is self-explanatory but should you have any queries please contact the undersigned.

Yours faithfully,

S C Thorpe

cc. R C Hayhoe

M O’Brien

D Sanders

I Whyte

JMS Specialist Joinery Ltd

Unit B Bourne End

Kineton Road

Southam

CV47 0NA								16th October 2003

ORDER NO. 14277

Re: Block B, Regent Quarter, Kings Cross

To supply only joinery in accordance with the documentation listed below (copies of which are attached): -

- RCL’s invitation to tender dated 16.4.03 and enclosures listed therein.

- Your quotations dated 2.5.03,10.6.03 & 30.7.03 (amended as detailed in our covering letter dated 10.10.03)

For the sum of £114,008.20

Please note the following: -

- Your price is fixed for the duration of the works.

- Delivery charges are included.

- Terms: Monthly

- Discount: Nett

- Joinery to be delivered correctly packaged.

- Our project Manager will forward a full set of current information. Joinery is to be manufactured to these details in preference to those issued at Tender Stage.

- 1 -			cont/…

- Programme: -

Building 9	-	Door frames		w/c 27.10.03

-	Skirting		w/c 17.11.03

Balance of buildings	-	4-6 weeks from receipt of full & final

information

- We confirm having sent under separate cover a copy of Balfour Beatty Ltd’s timber policy. This must be strictly adhered to.

- Requests for information must be in writing and should be addressed to our Project Manager.

- Should any terms or conditions within your quotation contradict the terms of this order, this order will take precedence.

- The Project address is: -

Raphael Contracting Ltd

c/o Balfour Beatty

Regent Quarter, Block B

2-4 Caledonia Street

London

N1 9DZ

Project Manager - D Sanders (07967 331912)

Foreman -	        J Wray      (07976 642698)

Telephone No.		   020 7837 7669

Fax No.		               020 7278 9388

-2-