London Wall

6th May 2004

Dear Sirs,

# Re: 30 Church Road

We enclose herewith our Order No 14422 to supply & fix 2 No sliding, folding partitions at the above.

Please forward all relevant COSSH information, method statements and risk assessments to site, for the attention of Mr M O’Regan, before you commence work.

Please note that this order is the formal typed version of the hand written one previously issued under cover of our fax dated 02.03.04 and as such requires no additional action from yourselves.

We trust this is self-explanatory but, should you have any queries, please contact the undersigned.

Yours faithfully,

S C Thorpe

cc  R C Hayhoe

M O’Brien

MOR

IW

London Wall

6th May 2004

Order No 14422

To supply & fix sliding, folding partitions, on a labour, plant & material basis, in accordance with the documentation listed below (copies of which are attached):-

- Our enquiry fax dated  02.12.03 and documentation detailed therein

- London Wall quotations12.02.04 dated 11.12.03

For the sum of £8,347.00

Please note the following:-

a)	Your price is fixed for the duration of the works

b)	Terms: Monthly

c)	Discount: Nett

d)	Retention will be held at 5%. One half will be released at practical completion and the balance at the end of the defects liability period

e)	Daywork will only be used as the basis for valuing variations where agreed rates/sums are not applicable and where they cannot be accurately pro-rata’d. In these instances sheets must be offered for signature within 7 days of the works being carried out.

f)	Programme:- First Fix week commencing 10.05.04

Second Fix week commencing 21.06.04

h)	Attendances to be as attached schedule

i)	All labour is to be employed fully in accordance with Government employment legislation

i)	All labour is to be CSCS qualified.

j)	Works are to be undertaken fully in accordance with all relevant Health & Safety Regulations including the provision of all necessary PPE for our operatives

k)	Requests for Information must be in writing and should be addressed to our Project Manager

l)	Should any terms and conditions within your quotation contradict the terms of this order, this order will take precedence

m)	You are to provide the following by return:-

- O & M Manual data

- All relevant fire & acoustic certificates

Please note that payments may be withheld until we are in receipt of these

n)	The Project address is:-

Raphael Contracting Ltd

c/o Balfour Beatty Construction Ltd

Site Office

30 Church Road

Manor Park

London

E12 6AQ

Project Manager	Mr M O’Regan

Site Tel/Fax No.	020 8319 7332

Mobile No.		07973 675110