Stellar Architectural Ltd

…………………………….

……………………………

………………………….

19th October 2006

Dear Sirs,

# Re: Slough Schools – William Penn

We enclose herewith our Order No. …….. for the ironmongery supply at the above.

We trust this is self-explanatory but, should you have any queries, please contact the undersigned.

Yours faithfully,

## S C Thorpe

cc:	R C Hayhoe

M O’Brien

P Haugh

Pam

Elite Architectural Ironmongery Ltd

25-31 Lower Loveday Street

Birmingham

B19 3SE								7th February 2006

# ORDER NO. …………

# Re: Moorfields Eye Hospital - ICEC

To supply ironmongery in accordance with the documentation listed below (copies of which are attached):-

- Your quotation Rev 4 (3.10.06)

For the sum of  £18,175.01

Please note the following:-

- Your price is fixed for the duration of the works

- Delivery charges are included

- Terms: 2.5% discount

- Programme:  All ironmongery to be delivered between 30.10.06 and mid November 2006. our project manager will agree a more detailed delivery schedule upon his return from leave on 27.10.06

- Requests for Information must be in writing and should be addressed to our

Project Manager

- Should any terms or conditions within your quotation contradict the terms of this order, this order will take precedence

- You are to provide the following by return:-

- O & M manual data

Please note that your final payment will not be released until we are in receipt of this

- 1 -				cont/…

- Upon his return from leave on 27.10.06 our Project Manager will be in contact to arrange a meeting with yourselves and Wates to run through and amend if necessary your current ironmongery schedule

- We understand that an ironmongery board has already been approved by Wates, we will seek formal ratification of this, however if this is not forthcoming we will need another board to be prepared (FOC). All ironmongery is to match the approved samples

- The Project address is:-

Raphael Contracting Ltd

…………………………….

……………………………..

…………………………………….

…………………………….

Project Manager	Mr Paul Haugh

Mobile No.		07970 045912